To:
Mrs. Srishti Srivastava
From:
K.Anantha Krishnan
Subject:
Weekly Status Report
Period Ending:

Week 27/6 – 5/7
ACTIVITIES COMPLETED THIS WEEK
•
Understanding of the task alloted through round of discussions with Sristhi Mam and
Prof. Rajan.
•
Develop Basic understanding of ogr,affine transformation,pyqt,.
•
Completed the affine transformation by manually giving the inputs .
•

Completed making a small gui .
ACTIVITIES IN PROCESS
NEXT ACTION

Trying to find the coordinates
from a shapefile.

Give those coordinates for affine transformation

ACTIVITIES TO BE DONE IN NEXT WEEK

Find the coordinates and georeference

Overlay 2 shapefiles


ISSUES FOR IMMEDIATE ATTENTION


 --None--
KEY TEAM INTERDEPENDENCIES

--None--